Worth flagging one thing on the premise first: the GAO's clinician survey covered five sites, but only four are in the Pacific Northwest — the fifth (Columbus, Ohio) is not. The initial VA EHRM (Oracle Cerner) go-live sites GAO studied were:

- Mann-Grandstaff VA Medical Center — Spokane, WA (the very first go-live site, Oct 2020)

- Jonathan M. Wainwright Memorial VAMC — Walla Walla, WA

- Roseburg VA Medical Center — Roseburg, OR

- White City VA Medical Center — White City, OR

- VA Central Ohio Health Care System — Columbus, OH

## Methodology

GAO conducted structured interviews with 71 users across these five sites between October 2023 and May 2024. The sample mixed judgmentally-selected staff (service line chiefs representing their department) and randomly-selected users, covering doctors, nurses, pharmacists, dentists, mental health professionals, and administrative staff — to reduce selection bias toward only the most vocal complainers or most satisfied users.

## Key findings

- Only ~13% of users believed the new Oracle Cerner system made the VA operate as efficiently as possible

- 58% of users believed the new system increased patient safety risks rather than reducing them

- Many quality, patient safety, and organizational performance metrics were unavailable after go-live — including metrics required for hospital accreditation, and access/wait-time metrics were largely missing

- Separately, VA OIG found the system had failed to deliver more than 11,000 orders (specialty care referrals, lab work, etc.) at Mann-Grandstaff — orders were silently routed to an "unknown queue" rather than the intended clinical destination, with no notification to clinicians that anything had failed

- These findings, combined with cost overruns and repeated schedule delays, contributed to the VA pausing further rollouts for a period before resuming a slower, more cautious deployment schedule (next wave now targeted mid-2026)

## Bottom line

The clinician-facing verdict from these initial Pacific Northwest (+ Columbus) sites was largely negative: most users didn't see efficiency gains, a majority actively felt patient safety had gotten worse, and critical operational/safety metrics that leadership needed to monitor the rollout simply weren't being captured — a notably different trajectory than the DoD's parallel MHS Genesis rollout (same underlying Cerner/Oracle Health platform) that we discussed earlier.

Sources:

- GAO-25-106874: Electronic Health Records — VA Making Incremental Improvements

- VA Lacks Goals to Assess Satisfaction With New EHR, Watchdog Finds - Nextgov/FCW

- Patient safety issues with VA Cerner EHR caused harm to veterans - Fierce Healthcare

- Deficits with Metrics Following Implementation of the New EHR at Mann-Grandstaff - VA OIG

- GAO-25-108091: Electronic Health Record Modernization